## Slide 1: Kognitiv – KLS Platform Strategy to establish Performance Standards
September 9, 2022

## Slide 2: Agenda
Setting the Context
Current State
Milestones
Roadmap
Performance Engineering Framework
Q&A
Appendix

## Slide 3: Setting the Context!
Objective:
Kognitiv team would like to setup and develop a framework to establish performance benchmarks and facilitate continuous measurement of loyalty product scalability and responsiveness
Context:
As part of this objective, Kognitiv team had partnered with MOURI Tech in providing the Performance Testing / Engineering consultancy services
Activities completed:
Discovery & Understanding of KLS Platform – (Week 1-4)
Current State Assessment – Initiation Phase Week 5-8)
Future State Roadmap – In-progress (Week 9-20, currently we are in Week 13)

## Slide 4: Milestones – Planned
Understanding & hands-on practice of KLS Platform (WS, REST-API & Batch processing)
Gain access to Kognitiv systems
Setup sample dashboards using open-source stack JMeter, Grafana & Azure-AppInsights
Initiate the Performance Test Strategy
(Initiate the discussions on the tool stack,
test-environment configurations and test-
data strategy)
Week 9-16 – Implementation & Optimization Phase
Week 5-8 – Initiation Phase
Week 1-4 – Discovery & Assessment Phase
Establish core project milestones
Standardize templates, estimation models and NFR definition
Decide & Finalize the tool stack (JMeter, Grafana, Influx DB & Azure-App Insights, CI/CD tools)
Setup a JMeter – WS job in Jenkins pipeline
Setup Grafana, InfluxDB dashboards
Decide & Agree upon the key performance metrics / processes
Define and finalize the Test environment, Test-data generation strategies
Improve scripting standards, execution and reporting process
Introduce Risk based framework and implement early performance engineering
Develop solution accelerators & reusable assets and define enterprise level NFR
Performance modelling for downsize environment & implement analytic driven load generation
Proactive performance monitoring and performance testing on product environment (cut-off strategy)
RCA, Performance tuning and automated bottleneck analytics
In-depth production and performance
Production feedback tracking system monitoring
Current State
Future-state Roadmap

## Slide 5: Weekly Milestone Tracker
S.No. | Week # | Start Date | End Date | High-level Activity List
1 | Week 1 | 16-May | 20-May | 1. Discovery, Understanding & hands-on practice of KLS Platform (WS, REST-API & Batch processing) 2. Gain access to Kognitiv systems
2 | Week 2 | 23-May | 27-May | 
3 | Week 3 | 30-May | 3-Jun | Created sample JMeter framework (WS, REST)
4 | Week 4 | 6-Jun | 10-Jun | Created MOURI Tech Grafana, InfluxDB – Dashboards
5 | Week 5 | 13-Jun | 17-Jun | 
6 | Week 6 | 20-Jun | 24-Jun | Modified the JMeter scrips further
7 | Week 7 | 27-Jun | 1-Jul | Setup Kognitiv Jenkins, Grafana, InfluxDB - dashboards, Created JMeter Jenkins jobs in pipeline
8 | Week 8 | 4-Jul | 8-Jul | 
9 | Week 9 | 11-Jul | 15-Jul | Production traffic analysis in Azure Application Insights
10 | Week 10 | 18-Jul | 22-Jul | 
11 | Week 11 | 25-Jul | 29-Jul | 
 |  | 1-Aug | 5-Aug | Leave
12 | Week 12 | 8-Aug | 12-Aug | Working on the new JMeter scripts - as captured in Azure AppInsights
13 | Week 13 | 15-Aug | 19-Aug | Worked on the Strategy deck
14 | Week 14 | 22-Aug | 26-Aug | Complete the whole JMeter scripting framework, Set-up the Jenkins pipeline, Completed the SQL-JMeter script to validate the records, Prepared the user-guide
15 | Week 15 | 29-Aug | 2-Sep | 
16 | Week 16 | 5-Sep | 9-Sep | 

## Slide 6: Milestones – Achieved
Understanding & hands-on practice of KLS Platform (WS, REST-API & Batch processing) - Completed
Gain access to Kognitiv systems - Completed
Setup sample dashboards using open-source stack JMeter, Grafana & Azure-AppInsights - Completed
Initiate the Performance Test Strategy
  Initiate the discussions on the test tool stack - Completed
  Test-environment configurations
  - Completed
  Test-data strategy) – - Completed
Week 9-20 – Implementation & Optimization Phase
Week 5-8 – Initiation Phase
Week 1-4 – Discovery & Assessment Phase
Establish core project milestones – This document - Completed
Standardize templates, estimation models and NFR definition – Completed
Decide & Finalize the tool stack (JMeter, Grafana, Influx DB & Azure-App Insights, CI/CD tools) Completed (Week 3)
Setup a JMeter – WS job in Jenkins pipeline – Completed (Week 6)
Setup Grafana, InfluxDB dashboards Completed (Week 5)
Decide & Agree upon the key performance metrics / processes – Completed (Identified the key Grafana KPI’s)
Improve scripting standards, execution and reporting process - Completed
Captured the Performance workload metrics using Azure – Application Insights - Completed
Set-up of robust Jmeter framework for the WS-calls – Completed
Preparation of Jmeter user-guide - Completed
Current State - Completed
Future-state Roadmap – Week 16 - Completed

## Slide 7: Strategic Future State Roadmap
Initiation (Week 5-8)
Implementation
(Week 9-14)
Optimization
(Week 15-20)
Establish core project milestones
Define and finalize the Test environment, Test-data generation strategies
Standardize templates, estimation models and NFR definition
Decide & Agree upon the key performance metrics / processes
Decide & Finalize the tool stack (JMeter, Grafana, Influx DB & Azure-App Insights, CI/CD tools)
Improve scripting standards, execution and reporting process
Introduce Risk based framework and implement early performance engineering
Performance modelling for downsize environment & implement analytic driven load
generation
Develop solution accelerators & reusable assets and define enterprise level NFR
Ownership of Performance Testing
Dedicated Performance CoE
Minimize Process Gaps
Initialization of Performance Engineering
End to End Performance Testing & Engineering
Process Templates & checklist
RACI chart and Communication plan
Performance CoE working model
Activities
Deliverables
Dual Shift approach aligned with SDLC
Improved process and standards
Organizational level NFR blueprint
Effective usage of environment
Process guidelines and best practices
Dual Shift and analytic driven load Strategy
Reusable test assets
Automatized CI/CD Performance testing at release level
Proactive performance monitoring and performance testing on product environment (cut-off strategy)
RCA, Performance tuning and automated bottleneck analytics
Production feedback tracking system
In-depth production and performance monitoring
100% Coverage
SLA Driven
Tool consolidation and tool optimization report
Performance regression pack
Production monitoring strategy
RCA analysis & Recommendations
Predictability
Agility

## Slide 8: Measure the effectiveness
Focus Areas
Measurable Quantifiable and Qualifiable benefits
Enabling Business to Scale up
Increase User Experience and Business Continuity
Predictability
NFR Coverage
Reduce Time to Market
Production scalability / capacity monitoring
Capturing performance test results with production measurement
Cost saving due to infra optimization
Ability of the application to support business growth and agility
Measure
# P1 /P2 incident specific to performance
Time spent by Ops team on performance issues
Production health check / synthetic monitoring
Number of production incident specific to performance should be minimal
Measure
Capture performance test statistics against product statistics specific to "performance, scalability, availability and capacity"
Increase confidence in performance test results through comprehensive NFR management strategy
Measure
% applications covered as part of NFR management
Performance improvement trend across applications
NFR management maturity
High % NFR management coverage across IT programmes
Measure
Performance defect trend
# defects identified late in the lifecycle across release (trend)
Incident - delay in production roll out due to performance issues, production roll out without proper performance validation
Early identification of performance issues & increased confident on production roll-out
Measure
Enablers
CxO Dashboard TM
Performance Metrics and Measurement Framework
Performance Management Office (PMO)

## Slide 9
  Performance Engineering Framework
Technical Analysis
Functional Analysis
Protocols and communication channels
Integrations
3rd party interfaces
Service layers et al
Business scenarios
Usage patterns – frequently used
Resource intensive and business critical scenarios
NFR Requirements
Objective of performance tests
Types of tests
Performance bottlenecks and user experience issues
Architectural Analysis
Application architecture analysis
Finalise server and network metrics
Tool Analysis
Tool feasibility study – protocols, channels, APIs et al
Perform POC
Tool recommendation
Requirements analysis and Prepare
Tool Analysis and Workload design
Workload Design
Assess, evaluate and interpret the realistic traffic
Workload model
Test Design and Scripting
Test Design
Develop reusable components and libraries
Business scenario mix and user mix
Configure: Ramp-up, Ramp-down and think time pacing
Test Scripting
Develop scripts for user journeys finalised
Insert checkpoints for script validation
Test data set-up
Execution, Monitoring and Recommendations
Execute
Execute smoke test scripts
Perform test runs simulating required load
Monitor and Report
Monitor results and identify bottlenecks
Provide pointed recommendations
Publish a detailed report
Comprehensive technical and architecture analysis
Right choice of tool(s)
Workload model to interpret realistic traffic
Multiple check-points to ensure script readiness
360 degree analysis of metrics related to network and server
“Fit for purpose” levers

## Slide 10: Q & A

## Slide 11: Thank You